PROJECT PLANNING PHASE

Date: 03 August 2026

Team ID: NA

Project Name: Book A Doctor

Maximum Marks: 5 Marks

Product Backlog, Sprint Schedule and Estimation

| Sprint | Functional Requirement (Epic) | User Story No. | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | Patient can register using name, email, phone number and password. | 3 | High | -NA- |
| Sprint-1 | Registration | USN-2 | Patient receives email verification after registration. | 2 | High | -NA- |
| Sprint-1 | Login | USN-3 | User can log in using email and password. | 2 | High | -NA- |
| Sprint-1 | Authentication | USN-4 | Forgot password and password reset. | 2 | Medium | -NA- |
| Sprint-2 | Doctor Search | USN-5 | Search doctors by specialization and location. | 5 | High | -NA- |
| Sprint-2 | Doctor Profile | USN-6 | View doctor profile, experience and consultation fee. | 3 | High | -NA- |
| Sprint-2 | Appointment Booking | USN-7 | Book appointments based on available slots. | 5 | High | -NA- |
| Sprint-2 | Appointment Management | USN-8 | Cancel or reschedule appointments. | 3 | Medium | -NA- |
| Sprint-3 | Online Payment | USN-9 | Pay consultation fee through Razorpay. | 5 | High | -NA- |
| Sprint-3 | Notifications | USN-10 | Receive appointment confirmation via email. | 2 | Medium | -NA- |
| Sprint-3 | Patient Dashboard | USN-11 | View appointment history and profile. | 3 | High | -NA- |
| Sprint-3 | Reviews | USN-12 | Submit ratings and reviews for doctors. | 2 | Low | -NA- |
| Sprint-4 | Doctor Dashboard | USN-13 | Doctor manages appointments and availability. | 5 | High | -NA- |
| Sprint-4 | Admin Dashboard | USN-14 | Admin manages doctors, patients and appointments. | 5 | High | -NA- |
| Sprint-4 | Reports | USN-15 | Generate appointment and payment reports. | 4 | Medium | -NA- |
| Sprint-4 | System Deployment | USN-16 | Deploy application to cloud platform. | 3 | Medium | -NA- |

Project Tracker, Velocity & Sprint Schedule

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 7 Days | 01 Jul 2026 | 07 Jul 2026 | 20 | 07 Jul 2026 |
| Sprint-2 | 20 | 7 Days | 08 Jul 2026 | 14 Jul 2026 | 20 | 14 Jul 2026 |
| Sprint-3 | 20 | 7 Days | 15 Jul 2026 | 21 Jul 2026 | 20 | 21 Jul 2026 |
| Sprint-4 | 20 | 7 Days | 22 Jul 2026 | 28 Jul 2026 | 20 | 28 Jul 2026 |

Velocity

The project is divided into 4 sprints, each with a duration of 7 days. Every sprint contains approximately 20 story points. The team's average velocity is 20 story points per sprint, indicating consistent progress and timely completion of planned user stories.

Average Velocity = Total Story Points Completed ÷ Number of Sprints

Average Velocity = 80 ÷ 4 = 20 Story Points per Sprint

Burndown Chart’s (Description)

The Burndown Chart represents the remaining work against time during each sprint. At the beginning of every sprint, the remaining story points are 20, and they decrease steadily as development progresses. By the end of the sprint, all planned story points are completed, demonstrating efficient sprint execution and successful delivery of project milestones.